## Slide 1
ESSER 2&3 Phase I: all schools’ ESSER except for High Schools
ESSER 2&3 Phase II: High School ESSER projects
Bond Issue: New High School Renovations & Secure Entry work for all schools
ESSER & Bond Project Review
SUNFLOWER COUNTY CONSOLIDATED SCHOOL DISTRICT

## Slide 2: ESSER 2&3 Phase I
  AW James Elementary School
  Carver Elementary School
  Drew Hunter Middle School
  Lockard Elementary School
  Robert L Merritt Middle School
  Ruleville Elementary School
  Ruleville Middle School
Reevaluating Scope

## Slide 3: ESSER 2&3 Phase II
  Thomas Edwards High School
  Gentry High School

## Slide 4: Thomas Edwards High School
New Entry

## Slide 5: Thomas Edwards High School
New Floor Plan

## Slide 6: Thomas Edwards High School
New Entry
New Demolition Plan

## Slide 7: Gentry High School
New Entry

## Slide 8: Gentry High School
New Floor Plan

## Slide 9: Gentry High School
New Entry
New Demolition Plan

## Slide 10: Schedules
  ESSER 2&3 Phase I
  ESSER 2&3 Phase II + Bond
    Milestones
    Schematic Design: 12/14/2021
    Construction Documents @ 90%: 1/27/2022
    Construction Documents in Full: 2/9/2022
    Bidding: 3/9/2021
    Reevaluation of Scope
    Schematic Design: 12/14/2021
    Design Development: 2/18/2022
    Construction Documents @ 90%: 4/25/2022
    Construction Documents in Full: 5/2/2022
    Bidding: 6/2/2021
    Construction Estimated Completion: Fall of 2024